AutoOps AI

4-Day Implementation Plan

| 4 Days Total | 4–6 hrs Per Day | Solo Developer | Advanced Skill Level |
| --- | --- | --- | --- |

| DAY 1 | DAY 2 | DAY 3 | DAY 4 |
| --- | --- | --- | --- |
| Backend Foundation | LangGraph Agents | Frontend + WebSocket | Integration + Demo |

# 4-Day Overview

| Day | Focus | Main Goal | Key Deliverables | End-of-Day Check |
| --- | --- | --- | --- | --- |
| 1 | Backend Foundation | Project setup + FastAPI + all 10 tools + SQLite | Repo, venv, FastAPI running, 10 tool functions, SQLite schema, .env configured | curl /health returns OK; all tools return mock data |
| 2 | LangGraph Agents | Build 3 agents + LangGraph state graph + ChromaDB memory | planner_agent.py, executor_agent.py, reviewer_agent.py, graph.py, ChromaDB working | POST /workflow with payment input returns full agent JSON response |
| 3 | Frontend + WebSocket | React dashboard + live log streaming via WebSocket | Dashboard.jsx, AgentLogs streaming, StatusBar, ResultPanel, MemoryPanel, WS hook | Full workflow runs end-to-end; logs stream live in browser |
| 4 | Polish + Demo Prep | All 3 demo workflows tested, UI polished, mock data realistic | 3 demos working flawlessly, realistic mock data, smooth UI, dry-run complete | 3 clean demos run in under 15 seconds each with no errors |

# Day 1: Backend Foundation

DAY 1 — Backend Foundation Project setup · FastAPI · SQLite · 10 Tools

| Hr 1–2 | Project Setup + FastAPI Skeleton |
| --- | --- |

|  | Task | File / Output |
| --- | --- | --- |
| 1 | Create repo, venv, folder structure per architecture doc | autoops-ai/ folder + git init |
| 2 | Install all dependencies from requirements.txt | venv/ requirements.txt installed |
| 3 | Create main.py with FastAPI app, CORS, health endpoint | app/main.py → GET /health → {status: ok} |
| 4 | Create .env with OPENAI_API_KEY, DATABASE_URL, CHROMA_PERSIST_DIR | .env + .env.example |
| 5 | Create Pydantic schemas: WorkflowRequest, WorkflowResponse, StepResult | app/models/schemas.py |

| PRO TIP | Use uvicorn app.main:app --reload from day 1. Never develop without auto-reload — saves hours. |
| --- | --- |

| Hr 2–4 | SQLite + All 10 Tool Functions |
| --- | --- |

|  | Task | File / Output |
| --- | --- | --- |
| 1 | Create SQLite schema: orders, transactions, tickets tables with seed data | app/db/schema.sql + seed.py |
| 2 | Build database_tool.py: fetch_transaction(), fetch_order() — return realistic JSON | app/tools/database_tool.py |
| 3 | Build payment_tool.py: process_refund() — return refund confirmation with ID | app/tools/payment_tool.py |
| 4 | Build ticket_tool.py: create_ticket() — return ticket ID OPS-XXXX | app/tools/ticket_tool.py |
| 5 | Build notification_tool.py: notify_team() — log to console + return confirmation | app/tools/notification_tool.py |
| 6 | Build document_tool.py: generate_invoice_pdf(), generate_incident_report() using ReportLab | app/tools/document_tool.py |
| 7 | Build remaining 4 tools: scheduler, file_processor, api_caller, memory_tool stubs | app/tools/ — all 10 files done |

| PRO TIP | Make ALL mock data realistic: use real-looking IDs (TXN-4421), real amounts (₹2500), real timestamps. Judges see this data. |
| --- | --- |

| Hr 4–5 | Tool Registry + FastAPI Routes |
| --- | --- |

|  | Task | File / Output |
| --- | --- | --- |
| 1 | Create tool_registry.py: dict mapping tool names to functions for Executor Agent | app/tools/tool_registry.py |
| 2 | Create POST /workflow route skeleton — accepts WorkflowRequest, returns 200 | app/api/routes.py |
| 3 | Test all 10 tools individually with quick Python test calls | tests/test_tools.py — all pass |

End-of-Day 1 Checklist — do not move to Day 2 until all pass

☐ GET /health returns {status: ok}

☐ All 10 tool functions exist and return realistic mock data

☐ SQLite database initialized with seed data (3+ orders, 3+ transactions)

☐ POST /workflow route exists and returns 200 (empty response is fine)

☐ .env configured with valid OPENAI_API_KEY

Common Mistakes to Avoid

✗ Don't spend time on real API integrations — mock everything on Day 1

✗ Don't skip seed data — you need realistic DB records for demo

✗ Don't mix async and sync functions carelessly — FastAPI is async; keep tools sync or properly awaited

# Day 2: LangGraph Agents

DAY 2 — LangGraph Agents Planner · Executor · Reviewer · Memory · ChromaDB

| Hr 1–1.5 | ChromaDB Memory Setup |
| --- | --- |

|  | Task | File / Output |
| --- | --- | --- |
| 1 | Initialize ChromaDB client with persist_directory from .env | app/memory/vector_store.py |
| 2 | Create search_memory(query) — semantic search, returns top 3 matches | app/memory/vector_store.py |
| 3 | Create store_memory(problem, solution) — embeds and persists to ChromaDB | app/memory/vector_store.py |
| 4 | Test: store 1 entry, search for it, confirm retrieval works | Quick test in Python REPL — passes |

| PRO TIP | Use OpenAI text-embedding-3-small for embeddings — cheapest, fast, good quality for this use case. |
| --- | --- |

| Hr 1.5–3 | Planner + Executor + Reviewer Agents |
| --- | --- |

|  | Task | File / Output |
| --- | --- | --- |
| 1 | Build planner_agent.py: prompt GPT-4o with user input, return JSON plan {steps: [{tool, params}]} | app/agents/planner_agent.py |
| 2 | Build executor_agent.py: iterate plan steps, call tool_registry[tool](params), collect results | app/agents/executor_agent.py |
| 3 | Build reviewer_agent.py: check each step result, return {passed: bool, failed_steps: [], retry: bool} | app/agents/reviewer_agent.py |
| 4 | Build memory_agent.py: call store_memory() with problem + solution summary | app/agents/memory_agent.py |

| PRO TIP | Planner prompt is the most critical part. Be very explicit: 'Return ONLY valid JSON. No explanation. Schema: {steps: [{tool_name, params}]}' |
| --- | --- |

| Hr 3–5 | LangGraph State Graph + Retry Logic |
| --- | --- |

|  | Task | File / Output |
| --- | --- | --- |
| 1 | Define WorkflowState TypedDict: input, plan, results, review, memory_stored, retry_count | app/agents/graph.py |
| 2 | Build LangGraph graph: add nodes (planner, executor, reviewer, memory), add edges | app/agents/graph.py |
| 3 | Add conditional edge: reviewer → executor (retry) if failed AND retry_count < 3, else → memory | app/agents/graph.py |
| 4 | Wire graph into POST /workflow route — call graph.invoke(state), return full result | app/api/routes.py updated |
| 5 | Test end-to-end: POST with 'payment failed ORD-7821' — confirm full JSON response returned | Postman / curl test passes |

| PRO TIP | Keep the graph simple: START → planner → executor → reviewer → (retry loop or) → memory → END. Add complexity only if time allows. |
| --- | --- |

End-of-Day 2 Checklist — do not move to Day 3 until all pass

☐ POST /workflow with payment input returns full structured JSON response

☐ Planner generates a valid step-by-step plan (not empty, not hallucinated tools)

☐ Executor runs all plan steps and returns results per step

☐ Reviewer correctly identifies pass/fail per step

☐ ChromaDB stores the solution and retrieval works

☐ Retry logic fires on failure and stops at max 3 attempts

Common Mistakes to Avoid

✗ Don't let the Planner generate free-form text — enforce JSON output strictly with system prompt

✗ Don't use async LangGraph nodes unless you're certain about async handling — sync is safer here

✗ Don't skip testing the retry loop — it must cap at 3 or your demo could hang

# Day 3: Frontend + WebSocket Live Logs

DAY 3 — Frontend + WebSocket Live Logs React Dashboard · Streaming Logs · All UI Components

| Hr 1–1.5 | FastAPI WebSocket Endpoint |
| --- | --- |

|  | Task | File / Output |
| --- | --- | --- |
| 1 | Create websocket.py: WS endpoint /ws/{workflow_id} — accepts connection, holds open | app/api/websocket.py |
| 2 | Create LogBroadcaster class: send_log(workflow_id, message) pushes to active WS connection | app/api/websocket.py |
| 3 | Inject LogBroadcaster into agents — each tool call emits: agent name + tool + result | All agent files updated |
| 4 | Test: connect wscat to /ws/test123, trigger workflow, confirm logs stream in terminal | WS streams logs correctly |

| PRO TIP | Log format matters for the demo: '[14:32:04] EXECUTOR → fetch_transaction() ✓' — timestamps + agent name + tool + checkmark. |
| --- | --- |

| Hr 1.5–3.5 | React Dashboard — All Components |
| --- | --- |

|  | Task | File / Output |
| --- | --- | --- |
| 1 | npx create-react-app frontend — install Tailwind CSS | frontend/ initialized |
| 2 | Build WorkflowInput.jsx: dropdown selector (3 workflows) + custom text input + Submit button | src/components/WorkflowInput.jsx |
| 3 | Build StatusBar.jsx: 5-step progress indicator — Thinking / Planning / Executing / Reviewing / Done | src/components/StatusBar.jsx |
| 4 | Build AgentLogs.jsx: scrolling dark terminal panel, useWebSocket hook, auto-scroll to bottom | src/components/AgentLogs.jsx |
| 5 | Build ResultPanel.jsx: shows ticket ID / PDF download / resolution message based on workflow type | src/components/ResultPanel.jsx |
| 6 | Build MemoryPanel.jsx: lists past solutions stored in ChromaDB — fetch GET /memory on load | src/components/MemoryPanel.jsx |
| 7 | Build Dashboard.jsx: layout — left sidebar (input + memory) + main (status + logs + result) | src/pages/Dashboard.jsx |

| PRO TIP | AgentLogs is your #1 demo asset. Make it look like a terminal: dark background (#0D1117), green/blue/amber colored text per agent, monospace font, line-by-line streaming. |
| --- | --- |

| Hr 3.5–5 | Connect Frontend to Backend |
| --- | --- |

|  | Task | File / Output |
| --- | --- | --- |
| 1 | Create api.js service: POST /workflow, GET /memory — point to localhost:8000 | src/services/api.js |
| 2 | Create useWebSocket.js hook: connect to ws://localhost:8000/ws/{id}, collect messages | src/hooks/useWebSocket.js |
| 3 | Wire Submit button: call POST /workflow → get workflow_id → open WS → stream logs | Dashboard.jsx fully wired |
| 4 | Add GET /memory FastAPI endpoint — query ChromaDB, return past 5 solutions | app/api/routes.py updated |
| 5 | Run full end-to-end: submit payment workflow from browser, watch logs stream live | Full E2E working in browser |

End-of-Day 3 Checklist — do not move to Day 4 until all pass

☐ Full workflow runs end-to-end from browser Submit to result

☐ Agent logs stream live in AgentLogs panel via WebSocket

☐ StatusBar progresses correctly through all 5 stages

☐ ResultPanel shows correct output (ticket ID / PDF link / resolution)

☐ MemoryPanel shows at least 1 stored solution after first workflow run

☐ No CORS errors, no WebSocket disconnections

Common Mistakes to Avoid

✗ Don't forget to add CORS middleware in FastAPI for localhost:3000

✗ Don't use polling instead of WebSocket — it won't look impressive in the demo

✗ AgentLogs must auto-scroll — judges notice if they have to scroll manually

# Day 4: Integration, Polish & Demo Prep

DAY 4 — Integration, Polish & Demo Prep 3 Demos · Realistic Data · Dry Runs · Zero Bugs

| Hr 1–2 | All 3 Demo Workflows — End-to-End Testing |
| --- | --- |

|  | Task | File / Output |
| --- | --- | --- |
| 1 | Test Demo 1 (Payment): input → planner → 4 tools → reviewer → memory → result displayed | Demo 1 passes cleanly |
| 2 | Test Demo 2 (Invoice): input → planner → 4 tools including PDF generation → email sim → result | Demo 2 passes cleanly |
| 3 | Test Demo 3 (Server Alert): auto-trigger → planner → 5 tools → service restart sim → incident PDF | Demo 3 passes cleanly |
| 4 | Fix any broken tool calls, wrong plan steps, or UI display bugs found during testing | All 3 demos: zero errors |

| PRO TIP | Time each demo. Target: 10–15 seconds per workflow. If it takes longer, reduce GPT-4o calls or cache the plan. |
| --- | --- |

| Hr 2–3 | Realistic Mock Data Pass |
| --- | --- |

|  | Task | File / Output |
| --- | --- | --- |
| 1 | Update all tool outputs: use real-looking IDs, INR amounts, Indian names, timestamps (IST) | All mock data looks enterprise-grade |
| 2 | Seed SQLite with 5+ orders, 5+ transactions — so judges can ask 'show me another order' | seed.py updated + re-run |
| 3 | Ensure PDF invoice has real layout: logo placeholder, line items, total, date, invoice number | INV-XXXX.pdf looks professional |
| 4 | Ensure incident report PDF has: incident ID, timeline, root cause, resolution steps | INC-XXX.pdf looks professional |

| PRO TIP | Judges will look at the PDF. Open it yourself — if it looks like a test file, redo it. It should look like a real company document. |
| --- | --- |

| Hr 3–4 | UI Polish Pass |
| --- | --- |

|  | Task | File / Output |
| --- | --- | --- |
| 1 | Add loading spinner while workflow is running — disable Submit button during execution | Prevents double-submit accidents |
| 2 | Add workflow selector labels with icons: 💳 Payment 📄 Invoice 🚨 Server Alert | WorkflowInput.jsx updated |
| 3 | Color-code AgentLogs by agent: PLANNER=blue, EXECUTOR=green, REVIEWER=amber, MEMORY=purple | Logs visually distinct per agent |
| 4 | Add 'Clear' button to reset logs + result panel between demos | Clean reset between judge demos |
| 5 | Make MemoryPanel show: problem snippet + solution summary + timestamp for each stored entry | Memory looks impressive live |

| Hr 4–5 | Dry Runs + Final Checks |
| --- | --- |

|  | Task | File / Output |
| --- | --- | --- |
| 1 | Run 3 complete dry runs: Demo 1 → Demo 2 → Demo 3 without touching code between runs | Muscle memory for demo day |
| 2 | Prepare 1-sentence answers for likely judge questions (see notes below) | Mental prep done |
| 3 | Verify: both servers start cleanly (uvicorn + npm start) with no errors | Clean startup confirmed |
| 4 | Set browser: Dashboard full screen, AgentLogs panel maximized, no other tabs visible | Demo environment locked in |

| PRO TIP | Keep both terminal windows visible during demo — backend logs + frontend side by side. Shows confidence. |
| --- | --- |

End-of-Day 4 Checklist — do not move to Day 5 until all pass

☐ All 3 demos run in under 15 seconds with zero errors

☐ PDF files open and look professional

☐ UI resets cleanly between demos (no stale logs)

☐ Both servers start with single command — no missing env vars

☐ MemoryPanel shows growing list of solutions across 3 demos

☐ You can run Demo 1 → 2 → 3 smoothly without any fumbling

Common Mistakes to Avoid

✗ Don't add new features on Day 4 — polish only. New code = new bugs

✗ Don't demo on a slow internet connection — download models/embeddings beforehand if needed

✗ Don't forget to test what happens if you click Submit twice — handle it gracefully

# Judge Questions — Prepared Answers

Prepare these answers in advance. If a judge asks anything off this list, the answer is usually: 'Great question — in production we would connect to real APIs; for the demo everything is realistically mocked to show the autonomous workflow.'

| Judge Question | Your Answer |
| --- | --- |
| Is this using real APIs? | Tools are mocked to show the autonomous workflow clearly. In production, each tool connects to a real payment gateway / CRM / delivery API via the External API tool. |
| What makes this autonomous? | The system receives one input and independently plans, executes, reviews, and learns — zero human steps in between. The retry logic and self-learning memory are the key autonomy features. |
| Why LangGraph over CrewAI? | LangGraph gives us explicit state management and conditional retry routing — critical for a production ops system. CrewAI is simpler but doesn't give this level of control flow. |
| How does the memory actually work? | We embed problem descriptions using OpenAI text-embedding-3-small, store them in ChromaDB. When a new problem arrives, the Planner does semantic search — if confidence > 80%, it reuses the past workflow plan. |
| What happens if a tool fails? | The Reviewer Agent detects the failure, marks the step, and sends it back to the Executor for retry. After 3 failures, the workflow is escalated to a Human Review queue shown in the UI. |
| Can this scale to real enterprise use? | Yes — the architecture is stateless (FastAPI), the agent graph is modular (swap any node), and the tool registry makes adding new tools as simple as adding a function and registering it. |
| What's the most impressive feature? | The self-learning memory. After the first payment dispute is resolved, the system permanently stores that solution. The second payment dispute is resolved faster because the Planner already knows the workflow. |

# Quick Reference — Commands & File Map

## Start Commands

# Backend cd backend && source venv/bin/activate python app/db/seed.py # run once to seed SQLite uvicorn app.main:app --reload # starts on :8000 # Frontend cd frontend && npm start # starts on :3000 # Test workflow via curl curl -X POST http://localhost:8000/workflow \ -H "Content-Type: application/json" \ -d '{"input": "payment failed ORD-7821"}'

## Critical File Map

| File | Why it matters |
| --- | --- |
| app/agents/graph.py | The LangGraph state machine — heart of the whole system |
| app/agents/planner_agent.py | GPT-4o prompt that generates the JSON workflow plan |
| app/tools/tool_registry.py | Dict mapping tool names → functions — used by Executor |
| app/api/websocket.py | WebSocket endpoint + LogBroadcaster — powers live log streaming |
| app/memory/vector_store.py | ChromaDB interface — search_memory + store_memory |
| frontend/src/components/AgentLogs.jsx | The demo's visual centerpiece — live terminal log stream |
| frontend/src/hooks/useWebSocket.js | WS connection hook — feeds messages to AgentLogs |
| app/db/seed.py | Seeds realistic SQLite data — run before every demo |